Week 3 Progress Summary

MIT ACT — Crennotech Group Project (Smart Document Scan AI) · 3–9 August 2026

# 1. Jira — What We Did

| Task | Status |
| --- | --- |
| Elicit data-extraction requirements | Done |
| Define confidence-scoring rules (individual task) | Done |
| Functional & non-functional requirements | Done |
| Validate requirements against CleanTasker fit | Done |

All 4 Week 3 tasks moved to Done by Sunday 9 August.

# 2. Team

| Team member | Role |
| --- | --- |
| Amrit Dahal | Project Manager |
| Madhab Poudel | Business Analyst |
| Subham Giri | Technical Lead |
| Sujit Budhathoki | Team Member (confidence-scoring rules, this week's individual task) |

# 3. Data-Extraction Field List

Fields the system needs to pull out of every SOW document:

- Client name & site address

- Building type

- Areas (lobby, kitchen, restrooms, etc.)

- Cleaning tasks & frequencies

- Periodic services

- Consumables

- Compliance notes & site settings

# 4. Functional & Non-Functional Requirements

## Import formats supported

PDF, Word, Excel, email, and image-based/scanned PDF (via OCR).

## Key functional requirements

- Extract all fields from the Data-Extraction Field List

- Show a confidence score for each extracted field

- Let staff review, edit and approve data before saving

## Key non-functional requirements

- Fast turnaround (minutes, not hours) per document

- Usable by non-technical CleanTasker staff

# 5. Confidence-Scoring Rules

| Level | Meaning |
| --- | --- |
| High (90%+) | Clear match — quick check only |
| Medium (60–89%) | Unusual format/wording — review before saving |
| Low (below 60%) | Guessed/missing/poor scan — must be corrected manually |

Rules checked against how CleanTasker already flags fields needing review — no separate review process needed.

# 6. GitHub — What We Did

| Date | Action | Folder / Tag | What was pushed |
| --- | --- | --- | --- |
| 5 Aug | Push | /requirements | Data-Extraction Field List |
| 7 Aug | Push | /requirements | Functional & Non-Functional Requirements doc |
| 8 Aug | Push | /requirements | Confidence-Scoring Rules (individual evidence — Sujit); requirements validated against CleanTasker fit |
| 9 Aug | Tag | v0.3-week3 | Final push for the week; tag release; repo commit-history screenshot |

## Jira board screenshot

## GitHub commit history screenshot (v0.3-week3)

# 7. Meeting Minutes Summary

- Mon 3 Aug: agreed field list & requirements approach; assigned confidence-scoring task to Sujit.

- Thu 6 Aug: reviewed functional/non-functional requirements draft; discussed import formats.

- Fri/Sat: validated requirements against CleanTasker fit before pushing final versions.