# Week 7 ��� Meeting Minutes

# Meeting Minutes — Week 7

SiteChat / CleanTasker Project · ICT942 Industry Project Report Attendees: Amrit (PM), Madhab, Sujit, Subham

## Meeting 1 — Mon 31 Aug 2026 (Sprint Kickoff)

Agenda: Kick off Week 7 (Landscape Analysis, Solution Design & PoC Start) - Reviewed Epic 7 board and confirmed task ownership: - Amrit — Technology & market survey, comparative analysis, cost model, PM oversight - Madhab — Architecture / C4 diagram - Sujit — Cost model support, Cloud Function scoping for Week 8 - Subham — Firebase project/schema prep for Week 8 - Agreed daily push cadence into /assessment2/landscape, /assessment2/design, /assessment2/poc (or equivalent repo folders) per the GitHub push table. - Action items: - [ ] Amrit: draft comparative analysis table by 1 Sept - [ ] All: individual tech stack justification entries due 4 Sept

## Meeting 2 — Wed 2 Sept 2026 (Mid-week Check-in)

Agenda: Review landscape analysis, confirm gap analysis links to solution design - Walked through the As-Is → To-Be gap analysis; confirmed each gap (G1–G6) maps cleanly to a SiteChat component. - Flagged G6 (manager dashboard) as stretch scope for Epic 8, not core PoC — team agreed. - Madhab shared draft C4 context diagram for feedback; team requested clearer labelling of external systems (CleanTasker core platform). - Action items: - [ ] Madhab: finalise C4 container diagram + data flow narrative by 3 Sept - [ ] Sujit: pull real numbers from Firebase/Azure pricing calculators for cost model by 5 Sept

## Meeting 3 — Fri 5 Sept 2026 (Pre-PoC Kickoff Review)

Agenda: Finalise Week 7 deliverables, prepare PoC scaffold for Week 8 - Reviewed cost model draft; agreed to keep Azure figures as a comparison benchmark only, Firebase remains the implementation target. - Confirmed PoC repo scaffold structure and test account/dataset plan (3 sites, 2 supervisors, 5 workers). - Assigned Week 8 sprint tasks (see sprint plan). - Action items: - [ ] Amrit: scaffold PoC repo, write README, tag v0.7-week7 by 6 Sept - [ ] All: confirm board shows all 6 Week 7 tasks as Done before Sunday submission

## Decisions Log

| Decision | Rationale | Date |
| --- | --- | --- |
| Firebase confirmed as core backend over Supabase/Pusher/Ably | Best fit for offline sync, auth, and notifications in one SDK; team already familiar | 1 Sept |
| Manager dashboard (G6) deferred to stretch scope | Not achievable within Weeks 7–8 timeline without risking core chat/notification PoC | 2 Sept |
| Azure used only as cost comparison, not implementation target | Keeps PoC scope focused; Azure figures included to satisfy cost-model requirement | 5 Sept |