# Implementation Roadmap & Proof of Concept

Week 8 | MIT ACT — Crennotech / SiteChat Group Project | Assessment 2 Industry Project Report

# 1. Sprint Log — Weeks 6 to 8

| Sprint (Week) | Focus | Key Outputs |
| --- | --- | --- |
| Week 6 (24–30 Aug) | Kick-off, business case & planning | Executive Summary, Business Context & Problem Statement, SMART objectives & scope, Project Charter, RACI matrix, quantified Risk Register, Feasibility Study, As-Is assessment started |
| Week 7 (31 Aug–6 Sept) | Landscape analysis & solution design | Technology & Market Survey and Comparative Analysis table, Gap Analysis (As-Is → To-Be), C4-style architecture diagram, technology-stack justification, CAPEX/OPEX cost model with ROI/break-even, PoC repo scaffold and sprint plan |
| Week 8 (7–13 Sept) | PoC build, evaluation & submission | Authenticated real-time messaging PoC (Firestore-secured site room), KPI evaluation, Implementation Roadmap & PoC section, Conclusion & Recommendations, Technical Design Document, final report, slides and demo video |

# 2. Scope Delivered vs Deferred

## 2.1 Delivered in the PoC

- Firebase Authentication for site-room participants (email/password sign-in for synthetic test accounts).

- A single Firestore-secured site room supporting authenticated real-time messaging between two or more participants.

- A secure-by-default Firestore ruleset restricting read/write to authenticated room members only.

- Client-side latency instrumentation and a security-rule test suite used for the Week 8 KPI evaluation.

## 2.2 Deferred beyond the PoC / Assessment 2

- Multiple concurrent site rooms and role-based access (admin / supervisor / worker) beyond the single-room test case.

- File and photo attachments within a message (site-progress images, SOW documents).

- Push notifications via Firebase Cloud Messaging for offline participants.

- Production-grade monitoring, alerting and cost-guardrails on Firestore usage.

- Integration with the wider CleanTasker/Crennotech platform data model.

These items are logged as Semester 2 implementation backlog rather than gaps in the current deliverable — the PoC's purpose for Assessment 2 was to demonstrate technical feasibility of the proposed architecture, not to deliver a production-ready system.

# 3. KPI Results Summary

Full test methodology and raw results are documented in the accompanying Week 8 KPI Evaluation (individual task). Summary:

| KPI | Target | Result | Status |
| --- | --- | --- | --- |
| Message latency | < 800 ms average | ≈ 410 ms average (94% of messages under target) | Met |
| Security-rule test pass rate | 100% | 100% (5/5 test cases) | Met |

# 4. Forward Roadmap (Post-Assessment 2)

## 4.1 Immediate (Semester 2, first sprint)

- Extend the ruleset and data model to support multiple concurrent site rooms and role-based permissions.

- Add automated CI test runs of the Firestore rules test suite on every push, rather than manual simulator checks.

## 4.2 Short-term

- Introduce Firebase Cloud Messaging for offline/background notification delivery.

- Add attachment support (images, SOW documents) with corresponding storage-rule coverage.

## 4.3 Strategic

- Evaluate cost trajectory against the CAPEX/OPEX model as usage scales, with a defined trigger point for reviewing the Firestore-vs-custom-WebSocket-layer decision.

- Integrate SiteChat messaging as a module within the broader CleanTasker/Crennotech platform.