Crennotech (CleanTasker) — SiteChat Project

Week 5 Meeting Minutes

| Project | Crennotech (CleanTasker) — SiteChat |
| --- | --- |
| Unit | ICT942 — Cyber Security Project |
| Meeting | Week 5 Team Meeting |
| Date | Sunday 23 August 2026 |
| Time / Platform | Microsoft Teams — weekly meeting |
| Facilitator | Amrit Dahal (Project Manager) |
| Attendees | Amrit Dahal (PM), Madhab Poudel (Business Analyst), Subham Giri (Technical Lead), Sujit Budhathoki (QA & Documentation Lead) |
| Minute Taker | Amrit Dahal |

# Agenda

- Review completion status of Weeks 1–4 deliverables (Charter, Business & Problem Analysis, Requirements Elicitation, SRS)

- Walk through the Week 5 Feasibility & Risk Analysis Report and finalise the risk register

- Confirm each member's final contribution to the group report and portfolio

- Agree on individual reflection submissions and evidence screenshots

- Confirm submission checklist and deadline for Assessment 1

# Discussion & Decisions

Amrit summarised progress across all epics and confirmed the Week 4 client change (Smart Document Scan AI → SiteChat) had been fully reflected in the requirements, SRS, and stakeholder register, and was formally logged as risk R8 in the Week 5 Risk Register.

Madhab confirmed the Business & Problem Analysis and stakeholder sections were finalised and ready for inclusion in the group report.

Subham presented the Firebase/Azure architecture summary and confirmed diagrams were ready for the portfolio appendix.

Sujit raised two minor formatting inconsistencies in the report headings and referencing; the team agreed he would complete a final proofread pass before submission.

The team agreed, by majority vote per the Team Working Agreement, to submit the group report, portfolio, and individual reflections together ahead of the Sunday 23 August 2026, 11:59pm deadline.

# Action Items

| Action Item | Owner | Status |
| --- | --- | --- |
| Finalise Feasibility & Risk Analysis Report, including updated risk register (8 risks, incl. R8 — client change to SiteChat) | Amrit Dahal | Done |
| Consolidate Business & Problem Analysis and stakeholder register into final report | Madhab Poudel | Done |
| Confirm Firebase/Azure architecture summary and diagrams for portfolio | Subham Giri | Done |
| Proofread and format final group report and portfolio; check APA referencing | Sujit Budhathoki | Done |
| Assemble individual reflections and evidence screenshots (GitHub/Jira/Teams) | All members | Done |
| Submit Assessment 1 group report, portfolio, and individual reflections | Amrit Dahal | Due 23 Aug 2026, 11:59pm |

# Next Steps

This was the final scheduled meeting for Assessment 1. The team will reconvene in Semester 2 for the SiteChat build phase.