Week 1 Progress Summary

MIT ACT — Crennotech Group Project (Smart Document Scan AI) · 20–26 July 2026

# 1. Team Working Agreement

| Item | Agreed by team |
| --- | --- |
| Communication channel | Microsoft Teams |
| Meeting frequency | Mon & Thu, 6:00 PM |
| Response time | Within 24 hours |
| Decisions | Consensus; PM decides if no agreement |
| GitHub / Jira rules | Commit / move own cards same day as the work |

## Team

| Team member | Role |
| --- | --- |
| Amrit Dahal | Project Manager |
| Madhab Poudel | Business Analyst |
| Subham Giri | Technical Lead |
| Sujit Budhathoki | Team Member |

# 2. Project Charter (short version)

| Project | Smart Document Scan AI — SOW Import Engine for CleanTasker |
| --- | --- |
| Client | Crennotech Pty Ltd (mentor: Kiran Vilasagaram) |
| Supervisor | Dr Ashraf Uddin |

Problem: CleanTasker has no structured way to read Scope of Work (SOW) documents, which come in different formats. Setting up each client by hand is slow and error-prone.

## Main goals:

- Analyse SOW samples and document structures (Week 2)

- Design extraction fields and requirements (Week 3)

- Design system architecture and AI workflow (Week 4)

- Build API spec, UI prototype and final report (Week 5)

# 3. Stakeholder Analysis

| Stakeholder | Interest | Influence | How we engage |
| --- | --- | --- | --- |
| Kiran Vilasagaram (mentor) | High | High | Weekly meeting |
| CleanTasker staff | High | Low | Via mentor |
| Unit supervisor | High | High | Teams Classroom |
| Student project team | Medium | High | Jira / Teams |

# 4. GitHub & Jira Setup

| Jira project | student-team-fy1l7vz1.atlassian.net/jira/software/projects/ICSP |
| --- | --- |
| GitHub repo | github.com/AmritDahal1/MIT-ACT-Crennotech-Smart-Document-Scan-AI |
| Folders created | charter, meeting-minutes, requirements, diagrams, risk, final-report |

## Jira board screenshot

## GitHub folders / commit history screenshot

# 5. Meeting Minutes Summary

- Mon 20 Jul: agreed working agreement & roles; discussed the SOW problem; set up Jira/GitHub.

- Thu 23 Jul: reviewed & finalised charter and stakeholder analysis; confirmed tasks on track.