Week 2 Progress Summary

MIT ACT — Crennotech Group Project (Smart Document Scan AI) · 27 July – 2 August 2026

# 1. Jira — What We Did

| Task | Status |
| --- | --- |
| Analyse real-world SOW samples & document structures | Done |
| Identify common/inconsistent SOW layouts & terminology | Done |
| Research OCR & AI extraction technologies (individual task) | Done |
| Draft Business Requirements document | Done |

All 4 Week 2 tasks moved to Done by Sunday 2 August.

# 2. Team

| Team member | Role |
| --- | --- |
| Amrit Dahal | Project Manager |
| Madhab Poudel | Business Analyst |
| Subham Giri | Technical Lead |
| Sujit Budhathoki | Team Member |

# 3. SOW Sample Analysis

Looked at real SOW documents to see how they're laid out and what fields they usually contain.

| Format | How common |
| --- | --- |
| PDF (text-based) | Most common |
| Word (.docx) | Common |
| Excel (.xlsx) | Common for task lists |
| Scanned / image PDF | Occasional — needs OCR |

Key inconsistency: formats and terminology differ between customers (e.g. "daily" vs "5x/week"; "periodic services" vs "deep clean").

# 4. OCR & AI Extraction Research

| Tool | Good for |
| --- | --- |
| Tesseract OCR | Scanned/image PDFs (free) |
| Google Document AI / AWS Textract / Azure Form Recognizer | Cloud OCR + structured field extraction |
| GPT-based extraction | Handling messy or inconsistent wording |

Early direction: use OCR first to get plain text, then an AI step to map it onto our standard fields, with a confidence score per field.

# 5. Business Requirements (draft)

- Accept SOW documents in PDF, Word, Excel, scanned and email form

- Pull out client, site, address, building type, areas, tasks, frequencies, consumables and compliance notes

- Handle different wording/layouts between customers

- Show a confidence level for each extracted field

- Let staff review and correct extracted data before saving

# 6. GitHub — What We Did

All 3 documents (SOW Sample Analysis, OCR & AI Research, Business Requirements) pushed to the Requirements folder. Week 2 meeting minutes pushed to the Meeting minutes folder.

## Jira board screenshot

[ Insert screenshot here: Jira board showing Week 2 tasks Done ]

## GitHub commit history screenshot

[ Insert screenshot here: GitHub repo showing Week 2 commits ]

# 7. Meeting Minutes Summary

- Mon 27 Jul: split up Week 2 work between Madhab, Subham and Amrit; reviewed sample SOWs together.

- Thu 30 Jul: reviewed SOW analysis and OCR/AI research; drafted Business Requirements document together.