Meeting Minutes

Week 6 — Assessment 2 Kick-off Meeting

| Field | Details |
| --- | --- |
| Project | SiteChat — Assessment 2 Industry Project Report (Crennotech Pty Ltd) |
| Meeting | Week 6 Kick-off Meeting — Assessment 2 Planning |
| Date | 24 August 2026 |
| Time | 6:00 PM – 7:00 PM (AEST) |
| Location / Platform | Microsoft Teams |
| Chaired by | Amrit Dahal (Project Manager) |
| Minutes taken by | Sujit Budhathoki (QA & Documentation Lead) |

## Attendees

| Name | Role | Present |
| --- | --- | --- |
| Amrit Dahal | Project Manager | Yes |
| Madhab Poudel | Business Analyst | Yes |
| Subham Giri | Technical Lead | Yes |
| Sujit Budhathoki | QA & Documentation Lead | Yes |
| Dr Ashraf Uddin | Project Supervisor | Apologies |

## Agenda

| # | Agenda Item | Lead |
| --- | --- | --- |
| 1 | Review of Assessment 2 brief — structure, word count, rubric, and due date (13 Sept 2026) | Amrit Dahal |
| 2 | How Assessment 1 (SiteChat SRS, architecture, risk register) carries forward into the Assessment 2 report | Madhab Poudel |
| 3 | RACI matrix for the six major Assessment 2 deliverables | Amrit Dahal |
| 4 | Reference-mix target: standards/frameworks, vendor docs, academic, government sources | Sujit Budhathoki |
| 5 | Proof-of-concept scope — what will actually be built and demoed | Subham Giri |
| 6 | Allocation of Week 6 deliverables and deadlines | Amrit Dahal |

## Discussion Summary

### 1. Assessment 2 Brief and Structure

- The team reviewed the Assessment 2 structure: Industry Project Report, 40% weighting (20% report + 20% presentation), due 13 Sept 2026.

- Confirmed minimum 5,000–6,000 words excluding references, tables and diagrams, with APA 7th or IEEE referencing.

- Noted the report requires a working proof of concept — design alone is not sufficient.

### 2. Carrying Assessment 1 Work Forward

- Agreed that the Week 4–5 SiteChat SRS, architecture (Figure B), Firestore design (Figure C), and risk register carry forward directly into the Solution Design and Project Planning sections of the Assessment 2 report.

- Agreed the existing feasibility study will be refreshed with quantified figures rather than rewritten from scratch.

### 3. RACI and Reference Mix

- RACI matrix agreed for the six major deliverables: Landscape Report, Architecture Diagram, PoC Implementation, Cost Model & Feasibility, Final Report, and Presentation.

- Reference mix target agreed: 20–30% industry standards (ISO, NIST, OWASP, ACSC), 20–30% vendor documentation/case studies, 20–30% academic, 10–20% government/regulatory.

### 4. Proof of Concept Scope

- Subham Giri to confirm the PoC scope — a working slice of SiteChat (e.g. authenticated real-time messaging within a single Firestore-secured site room) using synthetic data only.

- Code to be committed to the /assessment2/poc GitHub folder from Week 7 onward, with a README written before implementation begins.

### 5. Week 6 Deliverables

- Executive Summary, Business Context & Problem Statement, Objectives, Scope, Project Charter, Gantt chart, RACI matrix, updated risk register and feasibility study, and the start of the technology/market survey are all due by Sunday 30 August.

## Action Items

| # | Action Item | Owner | Due | Status |
| --- | --- | --- | --- | --- |
| 1 | Create /assessment2 folder structure in GitHub (charter, planning, landscape, design, poc, final-report) | Amrit Dahal | 24 Aug | Done |
| 2 | Draft Executive Summary and Business Context & Problem Statement | Madhab Poudel | 26 Aug | Done |
| 3 | Define SMART objectives, success criteria and Project Scope | Amrit Dahal | 27 Aug | Done |
| 4 | Produce Project Charter, Gantt/roadmap chart and RACI matrix | Amrit Dahal | 28 Aug | Done |
| 5 | Update quantified risk register and feasibility study | Sujit Budhathoki | 29 Aug | Done |
| 6 | Start technology/market survey (3–4 comparable tools) for the landscape analysis | Subham Giri | 30 Aug | In Progress |
| 7 | Confirm PoC scope and required tech stack for the prototype | Subham Giri | 30 Aug | In Progress |

## Next Meeting

Week 7 check-in — Landscape analysis, solution architecture, cost model and PoC build kick-off. Scheduled for the following Monday, Microsoft Teams.